**Individual Status Report:**  <Han Xu> **Date: <6/2/16>**

**Team:** <Buteam3>

**Team Members:** < Emily Duong, Jerry Chan, Adam Wilner, Han Xu, Ian Thomson, Meredythe Coleman>

## Work Planned Last Week:

1. Project goal and features
2. Team roles

## Work Completed Last Week:

1. Project Proposal
2. Project Presentation

## Work Planned for Next Week:

1. Coding issue management system
2. Come up with Junit tests to fit the requirements

## Open Organizational Issues:

1. There are conflicting schedules
2. Finding free server and database

## Open Technical Risks:

1. Learning curve of new tools (e.g. Heroku, Spring) as some members haven’t touched them before
2. Since one individual takes one role, the work load on an individual might be harder than expected

## Closed Organizational Issues:

1. Time schedule for each feature of our product
2. Setting up slack, Github, Heroku

## Closed Technical Risks:

1. Decided on tools like Heroku and Spring and coding language(mainly Java)

## Deliverables and Milestones:

1. Project Presentation
2. Project Proposal