**Individual Status Report:**  Ian Thomson **Date: 6/03/16**

**Team:** Team 3

**Team Members:** Adam Wilner, Jerry Chan, Meredith Coleman, Emily Duong, Han Xu

## Work Planned Last Week:

1. Set-up development tools
2. Establish project requirements, proposal

## Work Completed Last Week:

1. Set-up development tools
2. Came up with project requirements, risks, and time frame

## Work Planned for Next Week:

1. Assign more specific roles
2. Come up with initial design, begin development

## Open Organizational Issues:

1. Various tools have not been integrated with one another
2. Have not yet specifically assigned tasks for members, only general idea of roles

## Open Technical Risks:

1. Vague idea of time frame for each section
2. Issues with development tools

## Closed Organizational Issues:

1. Project manager, front-end, back-end leaders assigned
2. General time frame established

## Closed Technical Risks:

1. Common coding language has been established
2. All members have confidence in ability to develop various components of project

## Deliverables and Milestones:

1. Powerpoint presentation
2. Proposal